Team meeting – everyone is here and Vicky and the Marker

1. Agenda
2. Original Goals for iteration 3
3. Our progress
4. Niall’s demonstration
   1. Darker designs
      1. Lighter background – much easier to read
      2. May be even better when no transparency at all
      3. In general, they look fantastic
         1. Apart from colours and things we can look at later (we need to look at them now!!!)
   2. Lighter designs
   3. Comparisons
      1. Logo
         1. Best is narrow bar (should be as close as their website)
      2. Navigation
         1. Navbar should be lighter (white background)
         2. Keep consistent with website
      3. Lighter design with dark letters are more readable
      4. But darker designs are ‘sexier’ (more fancy)
   4. In general
      1. Aim towards simplicity, and readability (no distractions)
5. Missed objectives
   1. Data Flow Diagram
   2. **Research Initial Test Coverage - Ask marker about it!**
   3. IP Agreement
6. Issues
7. Technology stack change
   1. More than happy to be led by us on this approach here.
   2. Keep to lower risks
8. Next iteration goals & risks
   1. Absolutely fine for Vicky
   2. She takes away the fact that they need to be responsive regarding feedback.
   3. Anything else they want to take/do
      1. Another pathway!
9. Judgment time
   1. Overall – good effort, wont be as lenient as last time
   2. We should provide the actual risk for each task
      1. We did not provide the actual risk for each task.
      2. Seems like we cannot decompose tasks into smaller ones.
      3. If there was a technical person attending, first question would be
         1. Technical stuff!
            1. Who’s gonna do the backend?
            2. How long will it take?
            3. Everything!!!!
         2. The client will think that it is just one single taks!
            1. They will not appreciate the complexity of the thing
      4. We should think about the complete system!
   3. We don’t have a backup
      1. What will we do if someone fails to implement something?
      2. What would we do as a team? How would we handle it?
   4. No clear justification of issues happening (during iteration)
      1. Why was the Data Flow diagram not necessary?
      2. We gotta provide this!!
      3. Have full transparency but justify design choices!!!
   5. Objectives for next iteration
      1. Test case coverage
         1. What is meant by this?
            1. Start with simple stuff – target functionality

How many people can access this page?

How many people can perform a certain action?

* + - * 1. Accessibility
        2. Interoperability

Does it work on different platforms?

Different devices?

* + - 1. This should be done after building the functional bits
      2. Worry about the backend more!!!
  1. Project management
     1. We are doing good – seem organized
     2. Bits and pieces mentioned are important
        1. Risk, Duration, Tasks, Results, Justification, Backup.