Meeting scheduled for 11:00 AM on 12.02.2020.

Pre-meeting personal notes

1. What to do this Wednesday
   1. Stand up – maybe better later in order to get some work done first. Should we use coach meeting for it?
   2. Coach meeting – at 15:30PM today
   3. Retrospective – on Friday at 13:00PM
   4. Customer meeting – at 16:30PM today
2. Before standup
   1. Finalize ER diagram – quite some progress to be made
   2. Finalize/flesh out designs
3. Before coach meeting
4. Before customer meeting
   1. Make a presentation
   2. Come up with specific questions to ask Louise
   3. Review iteration – at 14:30PM today
      1. What have we done?
      2. What issues have we had?
      3. What have we not done?
      4. Plan next iteration (Until 01.20.2021 – Customer Day 3)
         1. What will we do?
         2. Assign risks.

Reviewing the iteration

1. Presentation
   1. Data Flow diagram
      1. We decided we will not go with this
   2. Research initial test coverage
2. Frontend
   1. React
      1. Closer to professional standard/conventions
      2. Makes the whole software a lot easier to extend later on
      3. Harder to learn, will take more time to create something more tangible
   2. Django/JS
      1. We all have experience with it
      2. Less risk
3. Review iteration
   1. What have we done?
   2. What issues have we had?
      1. Lack of customer interaction - We would like to have quicker feedback
      2. ER diagram is hard
         1. Think of all concrete things
   3. What have we not done?
      1. Data flow diagram – not an essential part of the documentation
      2. Test coverage thing
      3. IP – any progress on that?
   4. Plan next iteration
      1. Finish designing wireframes
         1. Maximum 1-2 more iterations of feedback
         2. Depending on today’s feedback/design readiness we may have another meeting on 12.16.2020
      2. Start coding
         1. Create models
         2. Create a population script
         3. Create static pages (HTML/CSS)
      3. Testing
         1. Plan out main testing patters

Coach meeting & Standup

1. Designs
   1. Background
      1. Make it whiter – looks more professional
      2. They preferred the purple background
   2. Logo
      1. Can we change it?
      2. Or maybe play around with it
   3. Make it lighter! It is much more professional
      1. May include a single page of ligher design in the next design feedback iteration.
2. Formative assessment
   1. Coach does it after customer meeting – should wait until after then.
3. Coach meeting next week?
   1. Only if we need his help.
   2. Not necessary.