01.27.2021 Team meeting/standup + Coach Meeting

Subject

* Niall
  + Familiarising himself with pop script and models
  + Will look at structure for contributing later on
  + Will send an email now to get vector images, pathway!! They have been delaying this for weeks now!
* Orla
  + Finish populating models - should be all done by next week (at max)
  + Hopes we get a new pathway to introduce into pop script
* Alex
  + Finished models officially (PR is merged).
  + Helped a bit with population script.
    - Question: Time worked in industry as duration or CharField (maybe choices?)
    - We will discuss this later on today.
* Jakub
  + Started doing the test cases
  + Most of the planned test cases are for the views, but we only have models!
  + He started making test for the models only - really barebones.
  + He will finish tests for the end of today and have no work for next week.
  + Will start helping Niall on input (main functional block) functionality.
* Selim
  + Finished static web pages - all of them are done.
  + Designs are okay for now - responsive as well!
  + Might need improvements later on, but the overall structure is there
  + Needs someone to merge the PR!
* Genning
  + Outputs/reports functionality. Not yet started.

Questions to discuss

- Change duration of work in industry as a CharField with choices!

- MR for static pages - who wants to review it?

- Niall will do it today.