03.02.2021 Team standup & Coach meeting

Team standup & Coach meeting

* Lets always do the standup together
* Standup as usual
  + Niall - doing input components
    - Made progress on it, not sure if done too easy
    - Almost there but it might be too simple
    - Issue: He can’t get Django to work - we need to address this further down the line
      * Cannot install requirements - might be related to virtual environment.
      * We need to look at it.
      * Coach: Look at Stack Overflow, check out stuff
  + Alex - task for the week was licensing
    - We had agreed on open-source licence - decided to go for MIT
    - Pushed the licence and linked it in the Wiki.
    - No issues, happy to work on something else.
  + Jakub - implementing test cases
    - He started doing tests on models
    - Views are not yet implemented
    - Question: Do we need to handmade all tests?
    - Coach: There should be a way of doing automated testing. Use this to enhance the test suite.
    - Coach: Acceptance test - create a scenario covering some given functionality. Then evaluate if the response/output is correct.
    - Coach: Focus on web pages/functional components first
    - Happy to focus
  + Orla: T&C and Privacy Policy
    - Couch: Not a very important point, give things that are specific to our app to the customer.
    - If they are happy, we could put them in their Privacy Policy or T&C later on.
    - Happy to go on with something else.
  + Gening: Output functionality
    - Have not finished it
    - Created the a simple report form (and create report function)
    - Issue: He may need some help with it
    - Coach: YouTube is the best way of getting help with Django. Easy to do and understand. Look at the 2021 doc from the coach.
  + Selim: Login/Logout functionality
    - Started doing it, had troubles with implementation.
    - Issue: Django version has its own forms! How do we keep our own ones?
    - He found his way around it. Will probably be done with it by Friday.