10.02.2021 Standup + Coach meeting

Everyone present

* Andrew/Coach notes
  + Trouble finding company staff interface.
    - We
  + He needs to write an evaluation report for the project.
    - He will create test cases for the app and write an eval report.
    - We will discuss test cases next Wednesday.
  + Any issues - we will hit him up on Teams.
* Standup
  + Selim
    - Dealing with login/logout functionality.
    - Mostly working. Some issues
      * Creating an account, no warnings if passwords mismatch.
    - At this point, it is properly working
    - We need T&C + privacy policy linked to the create account page
    - Last TODOs:
      * Warning if password mismatch
      * Access to email to test - can do with a test one
      * Add an HR rep account tick when making an account
  + Orla
    - Updated profile
    - Update my details bit
      * Need to add dropdown button for fields - they need to have the text in there.
    - Slowly getting there, will try be done with it by the end of the week.
  + Alex
    - Generic list almost done for reports specifically.
    - TODOs:
      * Fix error with query sets
      * Finalize reports page with
  + Genning
    - Sticking to outputs.
    - Issue - cannot display paragraphs
      * Tip - display them in a generic way. Pass them all to the template and display them with some formatting
  + Niall
    - Submission of the form is done
    - Can get dict with questions and their answers. Unsure what to do next.
      * Tip - go on with the algorithm, for each answer, find if a keyword is included in it, and map relevance scores to paragraphs.
    - Alex will jump for help.
  + Jakub
    - No more test cases, tried to get in touch with Genning but no results.
    - He researched Postman and automated testing.
      * Not anything too different from what Django offers
    - No task for the next week, unless he keeps doing tests.