**Login/Logout:**

* Properly limits users’ view to only show appropriate pages, such as not showing Register while a user is logged in
* Log in works
  + No warning about wrong password
* Register works
  + One problem: Doesn’t show when 2 passwords don’t match
  + Add in HR Rep checkbox
* No forgot password functionality.
  + No access to [info@vilosky.com](mailto:info@vilosky.com) email account
  + However, will create a temporary [infovilosky@gmail.com](mailto:infovilosky@gmail.com)

**Profile**

* Form to update user details
  + Still needs to validate inputs
  + Still needs to figure out how to allow a user to add multiple qualifications
* Take out HR Rep and Vilo Sky Admin check boxes
  + Move HR Rep check box to the register page

**Generic List:**

* Is stuck on serializing JSON Queryset in template.
* Will get it done by the end of today

**Outputs:**

* Created a myActions view. Displays a user’s actions
* Created a show\_report view. Lists a user’s report, paragraphs and link.
* Having an issue with displaying the paragraphs correctly.
* Should make the views more general to allow display of all reports and not just a single user’s

**Input**

* Create report page.
* Taking the responses in as a dictionary in the back end. Will have to parse the dictionary and push it to the database.

**Going forward:**

* Only change is to split up Output task to speed up the process of developing functional requirements.
  + Split into: 1) retrieving paragraphs **Jakub** 2) retrieving actions **Gening**
* Remember to text in general group chat if any help is needed. This way issues can be solved sooner.