17.02.2021 Standup + Coach meeting

Niall, Selim, Alex, Orla

* Usual standup
  + Alex
    - Done w
    - Bug: Flickering on MacOS, touchpad, Chrome
    - Issue: What is outputs supposed to list? What is a single entry supposed to view?
    - Look at Niall’s MR.
  + Orla
    - Add qualification and edit account function done
    - What’s left is to do a small widget to delete qualifications if need be
    - Issue: Cancel button cannot go to the left
  + Niall
    - Got the input form working, able to create the actual output/report too!
    - If logged in or not
      * If not logged in, saved to the session. Must allow the user to save the report to the session. Email them too
      * If logged in, saved in backend
    - For testing, he had it output the report too but Jakub might have it done better!
    - He’s ready with his task! Can go on something else - PR expected.
  + Selim
    - Doing forgot password page. Need cleanup and link to url and it is done!
    - Will be done by today/tomorrow and will be done - PR expected.
* Next Wednesday - customer day
  + Until then, all work on test cases on what they have done!
  + Done with progress on our components by today/tomorrow.
  + **We will all go on with creating test cases for our components!**
  + Have everything done by Wednesday and use the day to
    - Customer day agenda
    - Customer day presentation
    - Review last iteration
    - Plan next iteration