02.24.2021 Coach + Team meeting

Everyone present + Coach

* Niall
  + Went over the MR last week, seen to things Jakub highlighted.
  + Other fixes - the code is clear.
  + Issue: does NOT produce the best results due to the way the keywords are.
  + Coach: Best to have a demo
* Alex
  + Finished generic lists, merged Orla’s MR.
  + Have not started testing yet
* Jakub
  + Working with Niall for creating reports/submission form
  + Added a new input type (multiselect - checkboxes)
  + Added prepopulating fields with defaults (not first value)
  + Report creation form looks for partial inputs
  + Minor fixes needed - probably done by the end of today
* Genning
  + Not much this week. Continued working on displaying action plans
  + Extracted the actions from all paragraphs.
  + Suggestion: Add timeframes for each action plan “Next week, 1 Month, etc.” and display them better
* Selim
  + Finished password change page
  + Will start test cases for the registration page today.
* Orla
  + Finished my details page
  + Put up a MR request on Saturday,
  + About to start testing today.
* Coach
  + Send Niall test cases
  + There are some fake cases that we have at this point (no specific input)
  + Maybe allocate 1-2 people to write tests for the functionality that we have built to this point.
  + Is it a priority to build a CI for the next iteration (that would run test cases)?
    - If it’s something you’ve not done before, it may be risky. Have a good amount of cases first then create a CI.
    - Doesn’t have an opinion on the matter..?
* Discussion for this iteration
  + Niall: Issue with keywords/paragraph structure.
    - No way of determining context for “3-5 years” or any other timeframe keyword.
    - Also, relevance scores may not work well for keywords to “not flexibility” will give “flexibility” relevance scores.
    - Should we change the pathway (pop script) to make it work better?
      * Yeah, we got to change things
    - Note: Gotta make sure **they know how the algorithm works**!
    - APs from this:
      * Change the pop script slightly to reflect this.
      * Make sure we explain how they can work it (customer meeting).
* Planning for next iteration
  + Q: What is the exact code freeze date? So we know when we plan until.
    - Proposed to be on 26th of March but it is not confirmed.
  + Q: End of the iteration?
    - Should be the 31st of March if that is the case
  + Review if we have critical (concept) functionality that is not done?
  + Goals for next iteration
    - Create/View/Delete Admin inputs - Jakub
    - Finish displaying actions/links on ReportView page - Niall
    - Create/View/Delete Paragraphs - Niall
    - Interactive action plans - Alex, Genning
    - Storing partial inputs - Jakub
    - Exporting reports to PDFs (just to download once, even if not logged in) - Selim
    - Deployment (maybe CD) on PythonAnywhere - Alex
    - Creating test cases of critical functionality (and review coach’s ones) - Orla, Alex
      * Maybe assign 1-2 people on building test cases for thing that are “Must-have” for the app
    - Continuous Integration & running tests - Alex
    - Statistics/Data gathering and displaying -
  + Decide on what functionality to leave off (see requirements) this iteration for the sake of having a completed prototype.
* During the presentation
  + Niall: Explain how the new input will function.
  + Jakub: Demo the input/output generation.
  + Alex: Demo style changes, lists, my account bits.