Standup + Coach 03/02/2020

**Input Forms:**

* Good progress, not yet tested.
* Can’t test because Django instance is not working currently
  + Can’t install requirements. Might be an issue with virtual env’

**Terms and Conditions:**

* MIT License has been posted on the wiki.
* Open Source License. No one owns the code.
  + Everyone can redistribute, edit, view the code; however, the only requirement in doing so is to apply the same license to that redistribution.
  + Possible to change the MIT License in the future.
* **Issue Closed on Gitlab.**

**Testing:**

* Focus on finishing the website first before implementing tests. That way it is clearer as to which functionality to test.
* Look into automated testing. Things such as Postman. Or Test Templates on Google.
* **Acceptance testing.** Create a realistic use-case of the software with well defined steps and a well defined desired outcome. Then conduct the steps and see if the actual result lines up with the desired result.
  + **Already have a list of these scenarios.** Just a matter of implementing them.

**Output functionality:**

* Created a report form. Stuck on outputting the report paragraph. Might need some help.
* Created a createReport() function.
  + Look in 2021 Google Doc for help in designing database.

**Privacy Policy:**

* Try to find a lawyer to implement a privacy policy.
  + We have no experience in that type of thing
  + Our job is the software not designing the specifics of the privacy policy

**Log in/Log out:**

* Trouble implementing the functionality while maintaining the current formatting and web page design.
  + Needs more time.

**Next Steps Planning:**

* Put more people to data rendering.
* Assign individuals to implement views for pages.
  + Report, **Gening + Jakub**
  + Pathway, **Niall**
  + Login + Registration, **Selim**
  + Generic listing of elements such as reports, adminInputs, and adminOutputs. **Alex**
  + Profiles, **Orla**
* Skip testing for now. Work on implementing views.
* Increase Use of comments on Gitlab issues.