03.03.2021 Team Meeting

Regular standup - everyone present

* Selim
  + Looked at CI/CD flows on heroic
  + Took a look at how to convert PDF pages.
    - Could not finish as the report is still not completed
    - Created a test program to confirm it is working.
  + Waiting on report page being done to finish exporting.
* Niall
  + Finished off the report page
    - Got actions and links working
    - Integrated Jakub’s work with his
  + That’s him done with the report page and can be merged
    - Messed up with the MR. **Needs help with this!**
  + Done some dissertation work
* Alex
  + Deployed the app - not its public here <https://vilosky.herokuapp.com>
  + CD will be part of the CI for a specific branch (69-deployment)
  + So we will push to 69 and the CI will
* Jakub
  + Created a form for the admin inputs
    - Very initial shape
    - Still outlining functionally what it will do
* Orla
  + She wasn’t sure what to do until yesterday
  + She will be assigned on Create/View/Delete paragraphs with Niall
* Gening
  + Was doing interactive action plans this week
  + Changes to the templates for now
  + Have not done the view yet, will have done more progress by tomorrow.
* Focuses
  + Retrospectives
    - Not sure if the coach is giving us correct marks on the retrospectives part of the formative assessment.
    - The dissertation example wasn’t really hard on retrospectives.
    - Ask lecturer/marker about it!
  + Critical functionality
    - Push report creation and redeploy before sharing deployed link
    - Prioritise CRUD on paragraphs and admin inputs - the most essential for having a workable MVP!
* Do we all have a task for the week to come?
  + Selim - PDF functions, CI/CD.
  + Alex - Interactive action plans.
  + Orla - Help Niall on CRUD on paragraphs.
  + Niall - CRUD on paragraphs.
  + Jakub - CRUD on admin inputs.
  + Gening - Interactive action plans.