03.10.2021 Standup + Coach meeting

Coach and everyone from the team present

* Standup
  + Genning
    - Put together the Action plan view functionally
  + Selim
    - Worked on pipelines with open stack
    - The test cases (the whole CI bit) is working
    - He will do the CD today as part of the pipeline today
    - Experimented with the PDF conversion. Can easily do when by tomorrow.
  + Niall
    - Creating paragraphs and links/actions/keywords is done functionally
    - Needed styling improvements
    - Issue
      * Accidentally merged it!
      * Lost all the code on his local git
      * Need to get it working and style it better
  + Orla
    - Progress on editing and deleting links/actions/keywords from paragraphs
    - Hopefully done by today/tomorrow.
  + Jakub
    - CRUD Admin Inputs
    - Started working with Class-based views
    - Functionally all parts are working
    - All parts **need styling** and **validation**
    - Issue - Each input type needs different fields, not sure how to deal with it
    - Could be done by the end of today.
  + Alex
* What we will do next week
  + General plan
    - Have finished all the functional bits by next week (17th of March)
    - Start building test cases until the following week (24th of March)
  + What about creating our own pathways to demo the MVP better
    - See how we are doing with test cases and functionality
    - This will be lower (nice-to-have) priority.
    - Could be done after code freeze.
  + Do we all have tasks for next week?