**Alex and Gening: Interactive action plan**

* Gening Finished Action Plan Functionality.
* Alex some style changes after Gening’s progress
* Alex Did some error corrections. E.g. handle what to display when there are no actions in the action plan.
* Had issues with checkboxes being unresponsive if they are too big. Had to make the checkboxes small.
  + The sizes weren’t consistent.
  + Resizing the window didn’t properly scale the checkboxes.
* Clicking the label now checks the action off the list.
* Wants to do styling improvements on My Profile side bar.

**Selim: OpenStack, CI/CD**

* Setup new runner on OpenStack
* CI/CD now works
* Plans to do continuous deployment. Seems easy.
* Experimented with PDF conversion, just waiting for functionality to be ready.

**Niall: Creating Paragraphs**

* Creating Paragraphs, Links, Actions works.
* Needs to style it.
* Merged it to Master by accident. Lost his Local branch. Needs to amend that

**Orla: Deleting, updating paragraphs**

* Working on deleting, editing paragraphs.
* Mostly works. Needs to add functionality to delete links and actions without deleting the whole paragraph.
* Cancel button on Update deletes the paragraph.
* Will be done soon.

**Next:**

* Finish up individual tasks.
* Then work on test cases until the code freeze on 26th March
* Start working on Dissertation after the code freeze
* When showing off the product at the last customer meeting:
  + Show how the algorithm is working
  + Suggestion: Better structure pathways. Create our own pathways.
    - Have 2/3 pathways to demo the app working.
    - What we have right now isn’t enough to show the algorithm working properly.
  + **Could be done after the Code Freeze.**
* **More comments on issues on Gitlab by everyone!**