Standup + Coach meeting

Coach and everyone from the team present

* Standup
  + Alex
    - Bugfixes and style improvements of PDF branch.
    - **Issue**: Branch dependencies (pdf creation branch on Niall’s paragraph create one)
    - Reviewed the CI/CD - approved but it will.
    - Started tests for action plans
  + Niall
    - **Issue**: Had problems with crispy forms when creating paragraphs (links, actions, keywords, etc.)
    - Almost done, but it looks bad
  + Selim
    - Finished the CI/CD suite. Deployment on push to master
    - Finished creating PDF stuff
  + Jakub
    - Managed to create create admin inputs functionality.
    - Functionally all working - having separate forms, etc.
    - **Issues**:
      * Format taken from the user is not in CSV (expects JSON)
      * Styling improvements needed.
  + Genning
    - Researched how Django testing works - mostly research.
    - He didn’t get to creating any tests.
  + Orla
    - Worked on Edit/Delete paragraphs (keywords, actions, links), etc.
    - All functionality related to these is pretty much completed!
    - **Issue**: When submitting changes, it redirects you to the whole list page, should be to the individual listing.
* What to do until next week (code freeze is Friday - 26.03.2021)
  + Fix any outstanding functional issues.
  + Create test cases.
  + Styling improvements.
* Until next customer meeting (Wednesday - 31.03.2021)
  + Create pathways to allow for proper demonstration.
  + Ensure deployment and deployed version is working smoothly.
  + Dissertation needs to be done.
* What to do until next week
  + Functional bits
    - Dashboard page is not implemented - Orla
      * Latest interactive action plan + Report
      * Put links view/edit them
    - Remove data page from the navs
  + Test cases - any progress?
    - No progress so far
    - Focus on testing **views** and **urls**
    - Niall, Jakub, Genning
  + Styling improvements - Alex, Selim (jump on tests after)
    - CRUD Admin Inputs
    - CRUD Paragraphs
    - Updating my profile info
    - Viewing my profile info
    - Creating report forms
* FA5 comments
  + The wiki page does not have a project summary. What does this refer to?
    - We can do this part in the dissertation and copy past most of these into the wiki.
  + CI/CD on every commit
    - Will probably not be
  + According to the issue tracker, no code review yet???
    - This is not true.
    - Not something in the issue tracker.
    - Dissertation will give us a way to explicitly say this!
    - Performing pair programming should have been put as a task in the issue tracker
* Code freeze next week. Should we catchup with the coach?
  + He has no assignments for it anymore.
  + If we have any questions, we will message him, can do a meeting too.
  + Up to us!