17.03.2021 Standup + Coach

**Selim: Continuous Deployment and PDF**

* Finished continuous deployment
  + Setup a merge request to the deployment branch. Everytime a merge request is approved, then if ‘master’ passes tests then it is deployed.
* PDF conversion is saved.

**Alex: Housekeeping**

* Some bug fixes
  + Change report view to handle when report doesn’t exist.
  + Added bulletpoints to styling in PDF
  + Styling improvements in forms, login password reset and register. Bootstrap styling changes
  + Non vilosky-admin users can’t view the admin pages anymore.
  + Registering a new user now creates a UserProfile.
* Paragraphs vilosky-admin has remnants of Niall’s branch. The PDF branch(#70) was tracking Niall’s branch(#72)
* Will continue to work on test cases.
* Planning to re-style all forms on the website.

**Orla: Edit, Delete Paragraphs**

* Now merged
* Links, actions and paragraph text can be changed/deleted.
* Maybe needs some styling improvements.
* Add a confirmation window when deleting paragraphs.

**Niall: Creating New Paragraphs**

* Got it to work.
* Tried to get crispy forms to work. Didn’t manage it in the end.
* Would need to manually make some styling improvements.

**Gening: Test Cases**

* Wasn’t familiar with Django Test case Framework.
* Didn’t do any coding, only did research to familiarise himself with it.
* **Formative Assessment:**
  + What is project summary on Gitlab Wiki?
    - Discuss the aims, use cases and specifications.
    - Look on PSD Moodle page, look for instructions.
  + Were we supposed to test all commits? As part of continuous integration
    - It’s formative assessment criteria. Not summative. Will not impact the final mark.
  + Pair programming and reviews. “According to the issue tracker they did not perform a code review yet”[formative assessment comment]
    - In the dissertation state that we have indeed done it.

**Next week:**

* Code Freeze next Friday. 26th March
* Last Customer meeting is in 2 weeks. 31st March
* Coach available if we have any questions
* Need to ensure the deployed version is working correctly
* Create more pathways, to allow for a proper demo at the last meeting with the customer
* **Selim, Alex** 🡪 Need to Style things. Everyone focused on functionality
  + CRUD on Admin Inputs
  + CRUD on Paragraphs
  + Updating Info
  + Creating Report Forms
  + Aim for consistency across the whole website. Focus on forms and buttons.
  + Remove Data page from NavBar
* **Orla** 🡪Dashboard page is not implemented in master.
  + Display a condensed version of the report
  + Display their interactive Action Plan
* **Niall, Gening, Jakub**  🡪 Test Cases. Work on the functionality that you’re most familiar with.
  + Focus on testing Views and then URLs.