Standup meeting

Everyone present

* Standup
  + Alex
    - Issue: Report creation reports
  + Selim
    - Lots and lots of time on CI/CD, settings, etc. Works now!
    - Reviewed several MRs
    - Done some test cases on registration.
    - Do we need testing of login?
      * To a large extend, it is internal, so not a high priority
  + Orla
    - Generic dashboard look
      * Shown last report (as generated)
      * Shown last action plan (styling)
  + Niall
    - Focused on test cases - have done some outlines
  + Genning
    - Doing test cases for action plans (branch 61)
    - A few tests for views
      * Qualifications have no validation!
    - Planning to do tests on interactive action plans (tonight maybe).
  + Jakub
* What we want to do until Friday?
  + Test cases & functionality confirmation - remains a primary focus
    - Niall, Orla, Jakub, Genning - remain on testing bits.
    - Niall - Go on with paragraphs, and move to the report creation.
    - Orla - Dashboard, and (Qualifications or MyDetails) tests
    - Jakub - Probably go on with testing CRUD on admin inputs.
    - Genning - Interactive action plans. Push & MR please.
  + Styling improvements - Alex
  + Any administrative part of the repo
    - Summary page of the product in the Wiki - Selim will take it by Friday
    - Make retrospective summaries better - Alex will take it by Friday
* Can we give them something (handover) before next Friday.
  + Do a meeting with them on Tuesday to handover a working URL.
  + Niall will send them some emails and we will arrange it on the go (anything from Sat - Wed).
* Final meeting before code freeze on Friday at 13.