Code Freeze Team Meeting

Everyone Present

* Preparing for the presentation on Wednesday
  + Fit within 20 and 25 minutes
  + Powerpoint presentation - two people - Orla, Gening
  + Demonstrations - 40 marks out of 50 (lots) - All parts
    - Login/Logout, Pass reset, Registration - Selim
    - Reports + Action plans Created/Viewed - Alex
    - Admin Inputs CRUD - Jakub
    - Admin Paragraphs CRUD - Niall
* ViloSky handover
  + If we do not hear from Louise soon (email already sent), we will email Vicky.
  + Arrange something before Wednesday.
  + What actually does the handover entail?
    - Convert the GitLab repo to a newly create public GitHub repo
    - Ideally
      * Meet with them before Wednesday
      * Show them they have access to GitHub
      * Rehearsal of the demo
* Clean up the repo before end of today
  + Code coverage - We might look at it at the end, so we include it in the dissertation.
  + Only Jakub and Niall have a MR up soon
  + After this, my styling
* Final retrospective - Personal point
  + Went Well
    - Including progress updates in Teams
    - Voicing issues early and getting support
  + To Improve
    - Having better commit messages (use template)
    - Having better branch names
    - Creating test cases continually along features.
  + Stop
    - Merging unfinished features :)
* Final retrospective discussion
  + Prioritisation
    - Changing website design after deciding on wireframes.
    - Be careful creating wireframes and do not change them largely too.
* Until Wednesday - we need done!
  + Dissertation - Niall will confirm the deadline for it is until Wednesday.
  + Additional pathways
  + Prepare the presentation