**Retrospective 4**

[Link to retrospective board](https://www.reetro.app/board/5fb502a9843c03001684fda4/603663ba3ef0fa0016a7795e)  
  
Participants: Gening, Orla, Niall, Jakub, Alex, Selim

**Went well**  
- Pair programming on difficulties. ( Selim )

- Mentioning problems in the chat when they occur. Asking and getting help ( Selim )

- Met all requirements set in last iteration presentation. Good task identification and assignment. Organising work tasks/assignments ( Selim )  
--- Team organisation ( Orla )

- Efficient team meetings ( Selim, 1 Up Vote )

**To improve**  
- Test cases - covered for each task ( Alex )

--- Decided we will go on writing them assigning the individual who created the feature at the first place.

- Clearly define boundaries of individual tasks. To avoid conflicts. ( Jakub )

--- Discussed how it is important to carry this out, however, it is inevitable to some extend.

- Commit messages ( Alex )

--- Discussed the importance of having consistency in commit messages. Reminded the team to make use of the commit template provided.

- Text in the group chat on progress (and issues). ( Alex, 1 Up Vote )

--- Reminder to the team members. Added to shared responsibilities too!  
 **Stop**

Moreover, the team reviewed the issues raised in the previous retrospectives, reemphasising their importance, and making sure people assigned to them do carry out checks and remind the others about them. Also, the shared responsibilities were slightly adjusted and highlighted over again.

No additional “Process Improvement” issues were created after this retrospective.