## Slide 1: Customer Meeting
SE03

## Slide 2: Agenda
Original goals of iteration
Our progress
Missed objectives
Issues we've had
Change in technology stack
Goals for next iteration and risk
Final questions

## Slide 3: Original Goals for Iteration 3 (Nov 11-Dec 2)
Create Sitemap
Create ER Diagram
Develop Wireframes (proposing different options)
Data flow diagrams
Initialize backend/client projects
Research initial test coverage
Sort out IP agreement

## Slide 4: Our progress
Sitemap

## Slide 5: Our progress
Sitemap
ER Diagram

## Slide 6: Our progress
Sitemap
ER Diagram
Wireframes

## Slide 7: Our progress
Sitemap
ER Diagram
Wireframes
Initialize backend projects
Research initial test coverage

## Slide 8: Wireframe Demonstration

## Slide 9: Missed Objectives
Data Flow Diagram – unnecessary
Research Initial Test Coverage
IP Agreement

## Slide 10: Issues
Better to email or have a short meeting?
ER Diagram was more complex than we initially thought

## Slide 11: Technology Stack Change
Originally planned to use React for front end: more extendable for future development and more professional standard but higher risk
Not many of us have worked with it before, and there's a time limit
Considering using JavaScript/HTML/CSS instead, we've all used it before but could be difficult to extend in future

## Slide 12: Next iteration goals & Risk
Finish wireframes for whichever option we've agreed on/has been approved by Louise & Vicky
Create static HTML/CSS pages
Create Models
Create Population Script
Research initial test coverage

## Slide 13: Questions
Could you think about what data you would like to collect from users?