## Slide 1: Customer Meeting
Feb 24

## Slide 2: Agenda
Our original goals for the last iteration
Our progress
Delivery Plan
Demo
Issues we had
Missed objectives
Supplementary Goals
Next iteration goals and Risk

## Slide 3: Original Goals for Iteration 5 (Jan 20 –Feb 24)
Complete Population Script (Medium Risk)​
Finishing static HTML/CSS pages (minor) (Low Risk)​
Implementing test coverage (Medium Risk)​
User consent form (T&C and Privacy Policy) (Low Risk)​
Create a generic report (output) component in a web client which would display results from the backend (High Risk)​
Create submission form (can be depersonalized - for HR) (High Risk)​
Login/Logout functionality + forgot password (email) (Low Risk)​

## Slide 4: Our progress
Complete Population Script (Medium Risk)​
Finishing static HTML/CSS pages (minor) (Low Risk)
User consent form (T&C and Privacy Policy) (Low Risk)
Create a generic report (output) component in a web client which would display results from the backend (High Risk) ​​
Create submission form (can be depersonalized - for HR) (High Risk)
Login/Logout functionality + forgot password (email) (Low Risk)

## Slide 5: Delivery Plan
Create a generic report (output) component in a web client which would display results from the backend (High Risk) ​​
Create submission form (can be depersonalized - for HR) (High Risk)
Login/Logout functionality + forgot password (email) (Low Risk)
MVP Completed
Product Deployment – PythonAnywhere
Free and publicly accessible
Not bound to ViloSky website
Allows for testing and linking at a later stage

## Slide 6: Demo of Input/Output function

## Slide 7: Issues we had
Change in input form to support more reliable output report
  Cause
  Impact
  Solution

## Slide 8: Missed Objectives
Implementing Test Cases
  Cause
  Impact
  Solution

## Slide 9: Supplementary Goals
Profile page
Generic list component

## Slide 10: Next iteration goals & Risk